Bangladesh University of

Business and Technology (BUBT)

PROJECT PROPOSAL

On

CareerLens AI: An AI-Powered Job & Career Recommendation System

Course: SDP400 – Software Development Project

Submission Date: 29 September, 2026

Submitted By:

| ID | Name | Intake/Section |
| --- | --- | --- |
| [Student ID] | [Member 1 – Team Leader] | [Intake / Section] |
| [Student ID] | [Member 2 – Co-Leader] | [Intake / Section] |
| [Student ID] | [Member 3] | [Intake / Section] |
| [Student ID] | [Member 4] | [Intake / Section] |

Submitted To

Md. Masudul Islam

Assistant Professor, Dept. of CSE

BUBT

1. Needs/Problems

Artificial Intelligence and Machine Learning (AI/ML) has many overlapping career paths, such as AI Engineer, ML Engineer, Data Scientist, NLP Engineer and MLOps Engineer, and each asks for a different mix of skills. Students and fresh graduates usually do not know which role fits their current profile or what to learn next. The main problems this system addresses are:

- Role confusion: learners cannot easily tell which AI/ML role matches their current skills, projects and education.

- Hidden skill gaps: job postings ask for tools that are rarely covered in coursework (for example Docker, Kubernetes, cloud deployment and CI/CD), and there is no simple way to see exactly what is missing for a chosen role.

- Unstructured CV checking: there is no quick way to see which skills a CV actually communicates. Existing resume scanners are generic, keyword-based and mostly paid.

- Generic job portals: general portals filter by title and keyword. They are not specialised for AI/ML skill-fit and do not explain why a job suits a candidate.

- Scattered career data: skills, projects, education and certifications are spread across documents and profiles, with no single structured place to maintain and analyse them.

- No controlled knowledge base: the role–skill requirements that drive recommendations must be managed and kept current by an administrator.

Course requirement (SDP400): the project must be web-based, must implement database CRUD operations, and must align with the team’s AI/ML profession. The proposed system meets all three.

2. Goals/Objectives

CareerLens AI is a web application where users create a profile, add skills, projects, education and certifications (or upload a CV), and receive (a) a ranked list of suitable AI/ML job roles with a compatibility percentage, and (b) a skill-gap report listing what to learn for a chosen target role. Administrators manage the job listings that form the knowledge base.

Illustrative example: a user with Python, SQL, Scikit-learn, LangChain and PyTorch may see AI Engineer 91%, ML Engineer 84% and Junior Data Scientist 76%, with missing skills for AI Engineer such as Docker, Kubernetes and cloud deployment. (These figures illustrate the expected output format, not measured results.)

Objectives

- Build a secure, responsive web application with registration, login and role-based access (User and Admin).

- Implement full database CRUD for user profiles, skills, projects, education/certifications, and admin-managed job listings.

- Extract skills automatically from an uploaded CV (PDF/DOCX) using NLP and a curated AI/ML skill taxonomy.

- Recommend and rank AI/ML roles using a scikit-learn-based matching engine that combines skill overlap and text similarity, and explain each score with matched skills.

- Generate a skill-gap analysis for any target role, with missing skills ordered by how important they are for that role.

- Validate the matching engine on at least 20 hand-labelled sample profiles and report the results (target: the expected role appears in the top 3 for most profiles).

- Optionally add an LLM-generated learning-path suggestion for the missing skills, without making the core system depend on it.

3. Existing System Analysis

We reviewed three widely used systems that overlap with this problem. Their public documentation was used for this analysis (see References).

3.1 LinkedIn Jobs (job recommendations)

LinkedIn’s Jobs tab recommends jobs from preferences the user sets (titles, locations, work type) and from profile information such as headline, about section, experience and education. Premium subscribers get a “top applicant” style recommendation [1]. Shortcomings: it is a general-purpose network, not specialised in AI/ML role families. The cited documentation describes recommendations, but not a per-role, step-by-step skill-gap roadmap. The advanced matching is tied to a paid plan, and the user gets limited control over how skills are weighted.

3.2 Jobscan (resume scanner and matcher)

Jobscan compares a resume against a pasted job description and returns a match rate, listing missing hard skills, soft skills and keywords [2]. It relies on keyword matching, so exact wording matters [2]. Its free tier is limited to a few scans per month and full features are on paid plans [4]. Shortcomings: it evaluates one resume against one job description that the user must already have chosen. It does not recommend which role suits the user, has no profile-based CRUD data model (skills, projects, certifications), and is not focused on AI/ML.

3.3 Bdjobs.com (Bangladesh’s largest job portal)

Bdjobs is the largest online job portal in Bangladesh, with a large CV database and thousands of live job advertisements [3]. Its Bdjobs Pro subscription adds matching scores against roles, video CVs and career counselling in paid tiers [3]. Shortcomings: the portal covers all sectors, so it has no AI/ML-specific role taxonomy or skill-gap guidance. Matching scores are behind a paid subscription, and it does not explain which specific skills to learn next.

3.4 Comparison summary

| Feature | LinkedIn Jobs | Jobscan | Bdjobs | CareerLens AI (proposed) |
| --- | --- | --- | --- | --- |
| Specialised for AI/ML roles | No | No | No | Yes |
| Recommends roles from a full profile | Yes | No (needs a chosen job) | Partial (Pro) | Yes |
| Skill-gap report for a target role | Not a core feature* | Partial (missing keywords) | Not documented* | Yes |
| Skill extraction from CV | Not documented* | Yes | Not documented* | Yes |
| Explains why a role matches | Limited | Yes (keyword list) | Limited | Yes (matched and missing skills) |
| Cost to student | Free basic / paid Premium | Free limited / paid | Free / paid Pro | Free (open-source stack) |

* Assessment is based on the cited public documentation and may not reflect every current feature of these products.

4. Features / Scopes

The scope below is limited to what a four-member team can finish within one semester.

4.1 In-scope features

| Module | Features | DB operations |
| --- | --- | --- |
| Authentication | Register, login, logout, password hashing, JWT sessions, User/Admin roles | Create, Read |
| User profile | Create, view, edit and delete profile (name, headline, career goal, links) | Create, Read, Update, Delete |
| Skill management | Add, update (proficiency level) and remove skills chosen from a taxonomy | Create, Read, Update, Delete |
| Project management | Add, edit and delete projects with description and tech stack | Create, Read, Update, Delete |
| Education and certifications | Add, edit and delete degrees and certifications | Create, Read, Update, Delete |
| Job management (Admin) | Create, view, update and delete job roles with required skills and importance weights | Create, Read, Update, Delete |
| AI resume analysis | Upload CV (PDF/DOCX), extract text, extract skills, show detected skills for user confirmation | Create, Read |
| AI job matching | Ranked role list with compatibility % and matched skills | Read |
| Skill-gap analysis | Pick a target role and see present and missing skills, ordered by importance | Read |

4.2 How the AI/ML part will work

- Skill extraction: text is extracted from the CV, cleaned, then matched against a curated taxonomy of about 150 AI/ML skills with aliases (for example “sklearn” to Scikit-learn) using spaCy phrase matching. Users confirm or edit the result.

- Job matching: each user is represented by skills, projects and education. The score combines a weighted skill-coverage score with TF-IDF cosine similarity between the profile text and each job description, both computed with scikit-learn [5], [6]. The initial weights (about 60% / 40%) will be tuned on the labelled sample profiles.

- Skill-gap analysis: required skills of the target role minus the user’s skills, ranked by their importance weight for that role.

- Optional LLM component: if time permits, an LLM API turns the gap list into a short learning path. The core features work without it.

Because no large labelled dataset of matches is available, the engine uses unsupervised similarity and rule-based weighting instead of a trained classifier. This is stated openly as a design choice in the report.

4.3 Deliverables

- Working web application (frontend, backend API, PostgreSQL database) deployed online.

- Seed dataset of about 50–100 AI/ML job listings and the skill taxonomy.

- ML module (skill extraction, matching, gap analysis) with an evaluation summary.

- Source code repository, final report, user manual and presentation.

4.4 Out of scope

- Applying to jobs directly, employer accounts, real-time chat, payments, or automatic scraping of job portals.

- A full RAG chatbot and a trained deep-learning ranking model (listed under Future Works).

5. Development Model

We choose Agile (Scrum-style) incremental development with six two-week sprints [12]. Reasons:

- Requirements such as matching weights and skill lists will change as we test the AI results, and Agile handles change well.

- Each sprint delivers a working increment (auth, then CRUD, then jobs, then AI), so there is always a demonstrable system.

- Modules are independent (frontend, API, database, ML), so members can work in parallel in pairs.

- Short sprints give early feedback from the course supervisor and reduce the risk of missing the final deadline.

- Sprint reviews and a shared backlog (GitHub Projects) keep the workload visible and balanced.

| Sprint | Focus |
| --- | --- |
| Sprint 1 | Requirements, mockups, architecture, database design, repository setup |
| Sprint 2 | Authentication, profile, skills, projects and education CRUD |
| Sprint 3 | Admin job CRUD, skill taxonomy and seed job data |
| Sprint 4 | CV upload, skill extraction, job matching engine |
| Sprint 5 | Skill-gap analysis, dashboards, optional LLM suggestions |
| Sprint 6 | Testing, bug fixing, deployment, documentation and final presentation |

6. Feasibility Analysis & Possible Risks

6.1 Technical feasibility

All required technologies (React/Next.js, FastAPI, PostgreSQL, scikit-learn, spaCy) are open source, well documented [5], [8]–[11] and use Python and JavaScript, which the team already works with as AI/ML students. TF-IDF and cosine similarity are lightweight and run on ordinary laptops without a GPU. The main technical challenge is CV text extraction and skill normalisation, which is handled with a curated taxonomy rather than a heavy model.

6.2 Economic feasibility

The stack is free and open source, and team laptops are already available. The only expected costs are internet, optional hosting/domain, optional LLM API credits and printing, estimated at about BDT 15,400 in total (see Budget). Free-tier hosting may reduce this further.

6.3 Operational feasibility

The system is a browser-based tool with a simple workflow (build profile, view recommendations, view gaps), so users need no training. Admins maintain job data from one panel. Students and early-career AI/ML professionals are the target users, and the course supervisor can evaluate the system online.

6.4 Possible risks and mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Limited or low-quality job data for the knowledge base | High | Curate 50–100 listings by hand from public postings, standardise them, and use the admin CRUD to keep improving them. |
| Skill extraction misses or wrongly detects skills | Medium | Use a taxonomy with aliases, let users confirm/edit detected skills, and test on sample CVs. |
| Match scores not credible without labelled data | High | Hand-label 20+ sample profiles, tune weights against them, and show matched/missing skills so scores are explainable. |
| Scope creep (LLM, RAG, extra features) | Medium | Keep LLM optional, freeze scope after Sprint 2, and track everything in the backlog. |
| Team is new to Next.js, FastAPI or NLP tools | Medium | Early tutorials in Sprint 1, pair work on every task, and a simple fallback UI (server-rendered pages) if needed. |
| Delay integrating the ML module with the backend | Medium | Define API contracts early and mock the ML endpoints until the real module is ready. |
| Free-tier hosting limits or downtime | Low | Keep a local Docker/compose setup as a backup for the final demo. |
| Privacy of uploaded CVs | Medium | Store only extracted skills where possible, allow deletion of files and profile, and use HTTPS and hashed passwords. |
| Member unavailability or uneven workload | Medium | Two members per task so work can be covered; review workload at each sprint. |

7. Requirements

7.1 Hardware

- Four development laptops (minimum 8 GB RAM, i5-class CPU or equivalent, 256 GB storage); no GPU required.

- Stable internet connection; cloud server or free-tier hosting for the final deployment.

7.2 Software, tools and technology

- Frontend: React / Next.js, Tailwind CSS (or similar), JavaScript/TypeScript.

- Backend: Python 3, FastAPI, SQLAlchemy, Pydantic, JWT authentication.

- Database: PostgreSQL (with pgAdmin for administration).

- AI/ML/NLP: scikit-learn, pandas, NumPy, spaCy, pdfplumber/PyPDF and python-docx for text extraction; optional LLM API.

- Development tools: VS Code, Git and GitHub, Postman, Docker, Figma or draw.io for mockups and diagrams, Jupyter Notebook for experiments.

- Testing and deployment: pytest, browser testing, Vercel or similar for the frontend, Render/Railway or similar for the backend and database.

7.3 Data

- Curated AI/ML skill taxonomy (about 150 skills with aliases) and 50–100 job listings with required skills and weights.

- Sample CVs and hand-labelled sample profiles (20+) for testing and evaluation. Only consented or anonymised samples will be used.

7.4 Personnel

- Four team members (leader, co-leader, frontend developer, data/QA engineer) plus the course supervisor as academic guide.

7.5 Key non-functional requirements

- Security: hashed passwords, token-based sessions, role-based access, input validation.

- Usability: responsive layout that works on desktop and mobile browsers.

- Performance: recommendations returned within a few seconds for a normal profile (target).

8. Activity and Time Schedule/Project Breakdown with time estimation

| # | Stages/ Tasks | Efforts, man-hours |
| --- | --- | --- |
| Stage 1 | Analysis and Design | 48 |
| 1.1 | Requirements analysis, use cases, mockup creation | 24 |
| 1.2 | System architecture and database (ER) design | 16 |
| 1.3 | Work plan creation, repository and project-board setup | 8 |
| Stage 2 | Data Preparation and ML Engine | 128 |
| 2.1 | AI/ML skill taxonomy creation (about 150 skills with aliases) | 16 |
| 2.2 | Job dataset curation (50–100 listings, skills and weights) | 20 |
| 2.3 | CV text extraction (PDF/DOCX) and skill extraction module | 28 |
| 2.4 | Job matching model (weighted skill coverage + TF-IDF cosine similarity) | 32 |
| 2.5 | Skill-gap analysis module | 16 |
| 2.6 | Model evaluation on labelled sample profiles and tuning | 16 |
| Stage 3 | Implementation (Web Application) | 236 |
| 3.1 | Database creation (PostgreSQL schema, migrations, seed data) | 24 |
| 3.2 | Authentication, login, roles and user management | 24 |
| 3.3 | Profile, skills, projects, education/certification CRUD (API + UI) | 56 |
| 3.4 | Admin job management CRUD (API + UI) | 24 |
| 3.5 | Web design creation (responsive UI, navigation, styling) | 40 |
| 3.6 | CV upload and analysis pages | 20 |
| 3.7 | Recommendation and skill-gap dashboards, ML integration | 32 |
| 3.8 | Optional LLM learning-path suggestions | 16 |
| Stage 4 | Testing and other QA tasks | 68 |
| 4.1 | Unit and API testing | 24 |
| 4.2 | Integration and user-acceptance testing, bug fixing | 32 |
| 4.3 | Validation of AI results with sample profiles | 12 |
| Stage 5 | Deployment and Documentation | 36 |
| 5.1 | Deployment on cloud hosting and environment configuration | 12 |
| 5.2 | Final report, user manual and presentation | 24 |

Total estimated efforts: 516 man-hours (about 129 hours per member over a 12-week semester, roughly 11 hours per member per week).

9. Budget

Cost estimates are tentative and in Bangladeshi Taka (BDT). Because the stack is open source and the team owns its laptops, most items are zero-cost.

| Project Item | Amount | Unit Price (BDT) | Total (BDT) |
| --- | --- | --- | --- |
| Software license (open-source stack: React/Next.js, FastAPI, scikit-learn, spaCy) | 1 | 0 | 0 |
| Machine(s) (existing team laptops) | 4 | 0 | 0 |
| Server / cloud hosting (frontend + backend, 3 months) | 3 | 1,000 | 3,000 |
| Domain name (optional) | 1 | 1,500 | 1,500 |
| Database license (PostgreSQL, open source) | 1 | 0 | 0 |
| LLM API credits (optional component) | 1 | 1,500 | 1,500 |
| Development Consultant (course supervisor guidance, no fee) | 1 | 0 | 0 |
| Project Management (GitHub Projects/Trello, free) | 1 | 0 | 0 |
| Training (self-study using free online resources) | 4 | 0 | 0 |
| Internet / communication (4 members × 3 months) | 12 | 500 | 6,000 |
| Printing and documentation | 1 | 2,000 | 2,000 |
| Contingency (about 10%) | 1 | 1,400 | 1,400 |
| Grand total (BDT) |  |  | 15,400 |

Hosting, domain and LLM credits may drop to zero if free tiers or student credits are used.

10. Development Team & Stakeholders

The team has a leader and a co-leader, and every task is shared by at most two members. Names and IDs are to be filled in by the team.

| Id | Name | Designation | Responsibilities |
| --- | --- | --- | --- |
| [ID] | [Member 1] | Team Leader, ML/NLP Engineer | Team management and coordination, sprint planning; skill extraction, job matching and skill-gap modules; ML evaluation |
| [ID] | [Member 2] | Co-Leader, Backend Developer | FastAPI backend, authentication and role-based access, CRUD APIs, ML integration, deployment; backup for the leader |
| [ID] | [Member 3] | Frontend Developer, UI/UX | Next.js pages, responsive design, forms and dashboards, mockups, CV upload and results screens |
| [ID] | [Member 4] | DBA and QA Engineer | PostgreSQL schema and seed data, dataset and taxonomy curation, testing and bug tracking, report and user manual |

Work distribution (maximum two members per task)

| Stage | Tasks and assigned members (M1–M4) |
| --- | --- |
| Stage 1: Analysis and Design | 1.1 (M1, M3); 1.2 (M2, M4); 1.3 (M1, M2) |
| Stage 2: Data Preparation and ML Engine | 2.1 (M1, M4); 2.2 (M4, M3); 2.3 (M1, M2); 2.4 (M1, M4); 2.5 (M1, M2); 2.6 (M1, M4) |
| Stage 3: Implementation (Web Application) | 3.1 (M4, M2); 3.2 (M2, M3); 3.3 (M2, M3); 3.4 (M2, M4); 3.5 (M3, M1); 3.6 (M3, M4); 3.7 (M3, M1); 3.8 (M1, M2) |
| Stage 4: Testing and other QA tasks | 4.1 (M2, M4); 4.2 (M3, M4); 4.3 (M1, M4) |
| Stage 5: Deployment and Documentation | 5.1 (M2, M1); 5.2 (M4, M3) |

Estimated load per member: M1 ≈ 126 h, M2 ≈ 124 h, M3 ≈ 136 h, M4 ≈ 130 h.

Stakeholders and key users

| Stakeholder | Role | Interest |
| --- | --- | --- |
| Job seekers (students, fresh graduates, career switchers) | Primary users | Role recommendations, skill-gap reports, structured profile |
| Administrator (team / maintainer) | Key user | Manage job listings, role skills and weights |
| Course supervisor, Md. Masudul Islam | Academic evaluator | Guidance, review and grading of the SDP400 project |
| Recruiters / employers (indirect) | Future beneficiaries | Better-prepared candidates; possible future employer module |
| Development team | Builders and maintainers | Deliver a working, well-documented system on time |

11. Limitations & Future Works

Limitations

- Recommendation quality depends on the size and quality of the hand-curated job dataset, which will be small (about 50–100 listings).

- Matching uses similarity and rule-based weighting rather than a model trained on real hiring outcomes, so scores are guidance, not predictions of being hired.

- CV parsing may fail on scanned images or unusual layouts (OCR is not included) and depends on the taxonomy covering the skill.

- The LLM component is optional and depends on external API availability and cost.

- The system focuses on AI/ML roles only and on English-language CVs.

Future works

- Grow the dataset automatically from job portals (where permitted) and retrain or fine-tune a supervised ranking model on collected feedback.

- Add a RAG-based career assistant that answers questions using the job and skill knowledge base [7].

- Semantic skill matching with embeddings, OCR for scanned CVs, and multi-language support (including Bangla).

- Course and learning-resource recommendations for each missing skill, plus progress tracking.

- Employer accounts, direct job applications and a mobile app.

12. References

[1]. LinkedIn Help. “Job recommendations based on your preferences and profile.” LinkedIn Corporation. Retrieved from: https://www.linkedin.com/help/linkedin/answer/11783

[2]. Jobscan. “Resume Scanner” and “Resume Matcher.” Jobscan. Retrieved from: https://www.jobscan.co/resume-scanner and https://www.jobscan.co/resume-matcher

[3]. Future Startup (2024, April 21). “Bdjobs Launches Pro Subscription Service, Bdjobs’ Strategic Motivation.” Retrieved from: https://futurestartup.com/2024/04/21/bdjobs-pro/

[4]. Scoutify. “Jobscan Review 2026: A/B Tested on 80 Applications.” Retrieved from: https://scoutify.com/blog/jobscan-review/

[5]. F. Pedregosa et al., “Scikit-learn: Machine Learning in Python,” Journal of Machine Learning Research, vol. 12, pp. 2825–2830, 2011.

[6]. G. Salton and C. Buckley, “Term-weighting approaches in automatic text retrieval,” Information Processing & Management, vol. 24, no. 5, pp. 513–523, 1988.

[7]. P. Lewis et al., “Retrieval-Augmented Generation for Knowledge-Intensive NLP Tasks,” Advances in Neural Information Processing Systems 33 (NeurIPS 2020), pp. 9459–9474.

[8]. FastAPI Documentation. Retrieved from: https://fastapi.tiangolo.com

[9]. Next.js Documentation. Vercel Inc. Retrieved from: https://nextjs.org/docs

[10]. PostgreSQL Global Development Group. PostgreSQL Documentation. Retrieved from: https://www.postgresql.org/docs/

[11]. spaCy: Industrial-strength Natural Language Processing in Python. Retrieved from: https://spacy.io

[12]. K. Schwaber and J. Sutherland (2020), The Scrum Guide. Retrieved from: https://scrumguides.org